## Slide 1: 3rd Phase: PROJECT ORGANISATION
Plan  Implementation
Recruit staff and organize project team members
Assign responsibility for Work packages
Solve conflicts
Run project meetings

## Slide 2: RESPONSIBILITY OF PROJECT MANAGER
Implementation of activities (time plans, resources, assignment of responsibility etc.)
Monitor project progress, detect variance from plan, design and implementation of corrective actions
Monitor costs
Report on project progress
Predict and solve problems within team

## Slide 3
PROJECT MANAGEMENT MEANS:
Leadership of working team
Motivation of people
Communication
Delegation of competences
 Requirements for Project manager

## Slide 4: CRITERIA FOR PROJECT MANAGER
Education and experiences
Leadership and strategic thinking
Technical knowledge
Interpersonal skills
Managerial skills

## Slide 5: INTERPERSONAL SKILLS
Motivate, inspire, support, …
Listen to others, give feedback
Assertive action
Prevent and solve conflicts
Communicate with team members
Flexible, to be able to play more roles

## Slide 6: LEADER
Has a vision
Creative, dynamic
Goal-oriented
Persistent, not discouraged by partial failures
Good communication skills
Analytical thinking, intuition

## Slide 7: CRITERIA FOR TEAM MEMBERS
Committed
Creative, entrepreneurial spirit
Technical skills
Analytical thinking, intuition
Task-oriented
Abillity and willingness to work under constraints (time and resources)
Communication and team-working skills
Basic knowledge of project management

## Slide 8: Example: Conference planning
Work Package (WP)
Title: Design & print conference brochure
Manager: John White
Start: Week 11
End: Week 20
Critical path (Y/N): Yes
Immediate predecessor(s): C, D

## Slide 9: Example: Conference planning (2)
Task description:
Task: E.1
Input: CV, Abstracts of papers
Duration of task: Week 11-13
Deliverable: Input to the brochure

## Slide 10: Example: Conference Planning (3)

## Slide 11: Example: Conference Planning (4)

## Slide 12: Guidelines for effective project leadership
Do not overdirect, over-report
Recognize differences in individuals
See problems as changes
Allow more freedom for individuals
Recognize creativity of team members
Support tolerance for mistakes, failures
React to the positive side of ideas

## Slide 13: Guidelines for effective project leadership (2)
Be a resource person rather than an controller
Create a “buffer zone” between the project team and environment
Listen carefully
Develop your own creativity

## Slide 14: MOTIVATIONAL FACTORS
Challenging, interesting work
Member of a successful team
Participation in goal setting, problem solving
Recognition, success
Opportunity for personal development
Responsibility

## Slide 15: Evolution and team development
  Stages of evolution:
  Forming stage
  Storming stage
  Norming stage
  Performing stage
  Adjourning stage

## Slide 16: Managing team cohesiveness
Rich inner interactions
Common attitudes and goals
Superordinate goal
Common enemy
Success in achieving goals
Low external interactions
Resolution differences
Availability of resources

## Slide 17: MANAGING CONFLICT
Define problem in terms of needs, not solutions
Brainstorm possible solutions
Select the solutions that will best meet both party’s needs
Plan who will do what, where, by when
Implement the plan
Evaluate the problem solving process

## Slide 18: MANAGING CONFLICT (2)
Approaches:
Competing approaches
Collaborating approaches
Compromising approaches
Avoiding approaches approaches
Accommodating approaches

## Slide 19: Managing Effective Meetings
Meeting - only if it is necessary
1. Preparing for the meeting:
  Set a few manageable objectives
  Select key participants
  Select a place and time
  Prepare and distribute programme, define problems, which are necessary to solve, expected output

## Slide 20: Managing Effective Meetings (2)
2. Running the meeting:
  Begin on time
  Have somebody to take notes
  Review the agenda
  Introduce the participants to each other
  Stay with the agenda. Keep on track.
  Acknowledge everyone‘s contribution
  Conclude by stating major decisions taken, key outcomes, follow up (who, what, where, when)

## Slide 21: Managing Effective Meetings (3)
3. Follow-up to the meeting:
  Distribute the follow up agenda to all, highlight assignments and time (who, what, when, how, expected outcomes etc.)
  Periodically check progress and outcomes
  Empower people

## Slide 22: Project manager tasks outwards
Gain and sustain support from top management
Public relation
Communicate with client / end-user, guide client expectations

## Slide 23: 3rd Phase: ORGANIZE PROJECT SUMMARY
Project manager - requirements, tasks
Team members - requirements
Workpackages (WP) - description
Task - description
Balancing workload
Effective project leadership

## Slide 24: 3rd Phase: ORGANIZE PROJECT SUMMARY (2)
Evolution of team
Managing conflicts
Managing effective meetings
Project manager‘s tasks outwards